## Slide 1: Final Year Project
Construction Link
Supervised By: Mr. Awais Nawaz
(Junior Lecture)
Co Supervised By: Mr. Abu Zhar
(Teaching Fellow)

## Slide 2: Project Team
M Hamza Ali(46897)
M Huzaifa Khan(46878)
Safiullah Mukarram(35807)

## Slide 3: Table of Content
Opportunity & Stakeholders
Existing Systems
Proposed Solution
Progress Report Summary
  Requirements
  Software System (Design + Implementation)
  Work Breakdown Structure
Challenges
Working software
Report

## Slide 4: Opportunity & Stakeholders

## Slide 5
Opportunity
Personal Experience
Searching
Supervisor Consultation and Feedback
Continuous Demand in Construction

## Slide 6
Stakeholders
Customers
Construction Companies
Material Providers

## Slide 7: Existing systems

## Slide 8
Existing Systems |  |  |  |  | 
Features | Procore | Graana.com | Bricks.pk | TeamOverc's | The Constructor
Construction Cost Estimation | ✔ | ✔ | ✖ | ✔ | ✔
Material Provider Listings | ✔ | ✖ | ✖ | ✖ | ✖
Company Registration | ✔ | ✔ | ✖ | ✔ | ✖
2D Modeling | ✔ | ✖ | ✖ | ✖ | ✖
Login | ✔ | ✔ | ✔ | ✔ | ✔
Manage users | ✔ | ✔ | ✔ | ✔ | ✔
Profile | ✔ | ✔ | ✔ | ✔ | ✔
Feedback | ✔ | ✖ | ✔ | ✖ | ✔

## Slide 9: Proposed Solution
We are providing our users (customers, material providers and construction companies) web based solution that will be easy to use and will have a good number of functionalities. The several key modules are given below:
Cost Estimation Module
Material Provider Module
Company Registration
2D House Modeling Module
Request for House building to Construction Companies

## Slide 10: Proposed Solution
Feedback
Client Communication
Ratings
View/Upload Pictures
Payment

## Slide 11: PROGRESS REPORT Summary

## Slide 12: Requirements
Elicitation Techniques
  Literature review
Users
  Customer
  Construction Companies
  Material Providers

## Slide 13: Requirements
  Use Cases: 29
  Functional Requirements: 40
  Nonfunctional requirements : 03

## Slide 14: Design
Detailed design
  Architecture Diagram
  Use Case Diagram
  Activity Diagram
  Entity Relationship Diagram
  Data Flow Diagram

## Slide 15: Implementation
Front-End: HTML, CSS, JavaScript
Back-End: Node.js, PHP
Database: MySQL
Tools: VS Code, GitHub, Visual Paradigm

## Slide 16: Implementation
List Libraries / Components / Web Services
  PHPMailer
  Three.js
  Google Authentication
  Google SMTP
  HTTP
  Xamp

## Slide 17: Roles and Methodology
Roles
  Muhammad Huzaifa Khan: Documentation, Create Design (Frontend, Backend), Signup and Login(Backend), Material Estimation(Frontend, Backend),Cost Estimation(Frontend, Backend)
  M Hamza Ali: Backend(Customers, Material Providers, Construction Companies), Frontend(Customers, Material Providers, Construction Companies) Dashboard, Edit Profile
  Safiullah Mukarram: Documentation

## Slide 18: Roles and Methodology
Methodology
  Incremental

## Slide 19: Work Breakdown Structure
Construction Link
Project Management
GitHub Repositories
FYP Report
Project Scope & Objectives
Identify Stakeholders
Project Requirements
Functional
Non Functional
Detailed design
Architecture Diagram
Use Case Diagram
Activity Diagram
Class Diagram
Entity Relationship Diagram
Development
Signup
Login
Create Design
Material Provider
Customers
User Dashboard
Material Estimation
Edit Profile
Development
Construction Companies
Feed Back
Payment System
Searching
Material Providers
Cost Estimation
Descriptive Use Cases
Testing
Deployment

## Slide 20
Category | Activity# | Activity Details | Duration | Team Members
Project Management | 1 | GitHub Repositories | 2 Weeks | Huzaifa, Hamza, Safiullah
FYP Report | 2 | - Project Scope & Objectives Identify Stakeholders Project Requirements Functional Non-Functional Descriptive Use Cases Testing Deployment | 4 Weeks | Huzaifa, Hamza

## Slide 21
Category | Activity# | Activity Details | Duration | Team Members
Detailed Design | 3 | Architecture Diagram Use Case Diagram Activity Diagram Class Diagram Entity Relationship Diagram | 6 Weeks | Huzaifa, Hamza, Safiullah
Development | 4 | Signup Login Create Design Material Provider Customers User Dashboard Material Estimation Edit Profile | 10 weeks | Huzaifa, Hamza, Safiullah

## Slide 22
Category | Activity# | Activity Details | Duration | Team Members
Development | 5 | Construction Companies Feed Back Payment System Searching Material Providers Cost Estimation | 10 weeks | Huzaifa, Hamza,

## Slide 23: Challenges
While implementing this project idea we may face such a challenges:
  Technical Complexity
  Stakeholder engagement
  User adoption

## Slide 24: Working software & Report

## Slide 25: Prototype
Web Application
  http://localhost:8080/Projects/Construction%20Link/signup_login_php_prac/Signup.html
Server
  http://localhost:3000
  http://localhost:8080/phpmyadmin/

## Slide 26: Report
Chapter 1: Introduction
Chapter 2: Literature / Market Survey
Chapter 3: Requirement Analysis
Chapter 4: System Design
Chapter 5: Implementation
Chapter 6: Testing

## Slide 27
Thank You